Project Report: Donorly - Community Help Platform

Date: December 1, 2025

Status: Phase 10 Complete (Core Functionality & Admin Panel Ready)

1. Project Overview

Donorly is a hyperlocal web application designed to bridge the gap between surplus resources and immediate community needs. It serves as a real-time connection point for donors and requesters across three key categories:

- Food Surplus: Connecting event/restaurant leftovers with hungry people/NGOs.

- Emergency Blood: Broadcasting critical blood requirements to nearby donors.

- Essentials (Clothes/Books): facilitating donations of reusable goods to orphanages and shelters.

Unlike fragmented solutions, Donorly unifies these services onto a single, map-based interface, using geolocation to ensure help is locally sourced and quickly delivered.

2. Technology Stack (MERN)

The project is built using the industry-standard MERN stack, chosen for its scalability, real-time capabilities, and uniform JavaScript language across client and server.

| Component | Technology | Purpose |
| --- | --- | --- |
| Frontend (UI) | React.js (Vite) | Building a fast, interactive, single-page application user interface. |
| Styling | Tailwind CSS | Rapid UI development with a clean, modern, and responsive design. |
| Mapping | React-Leaflet | Rendering interactive maps using free OpenStreetMap data (replacing costly Google Maps). |
| Backend (API) | Node.js + Express.js | Handling API requests, business logic, authentication, and database communication. |
| Database | MongoDB (Mongoose) | Storing user profiles, donations, and session data. Crucial for its native Geospatial Indexing support. |
| Authentication | JWT (JSON Web Tokens) | Secure, stateless user login and session management. |
| External APIs | Nominatim (OSM) | Free geocoding service for converting typed addresses into GPS coordinates. |

3. Key Features & Workflow Implemented

A. Core User Experience (The "Dual-Mode" Flow)

Instead of separate apps for donors and requesters, Donorly uses a unified account system. A single toggle switch changes the user's "Mode," simplifying the experience.

- Mode 1: "Give Help" (Donor): Users post available items (Food, Clothes). These appear as Green/Blue pins on the map for others to claim.

- Mode 2: "Ask for Help" (Requester): Users broadcast a need (e.g., "B+ Blood Needed"). These appear as urgent Red pulsing pins.

B. Intelligent Mapping & Geolocation

- Live GPS Tracking: Users can post items at their exact current location with a single click.

- Manual Address Search: Integrated free search bar allows users to type a location (e.g., "Phoenix Mall") to place pins remotely.

- Geospatial Querying: The backend uses MongoDB's $near operator to efficiently find and display only those pins within a specific radius (e.g., 10km) of the user, preventing map clutter.

C. User Dashboard & Management

- Secure Authentication: Full Login/Signup system with password hashing (bcrypt).

- My Donations Panel: A slide-out sidebar where users can view a history of their own posts and delete them when completed or no longer available.

D. Admin Panel & Trust Layer

- Role-Based Access Control (RBAC): Special login for Administrators.

- NGO Verification Workflow: A dedicated dashboard for Admins to review pending NGO registrations and toggle their status to "Verified ✅". This builds platform trust.

4. Development Phases Completed

| Phase | Description | Status |
| --- | --- | --- |
| 1 & 2 | Skeleton & Frontend Core: Setup MERN structure. Built the React Leaflet map with dummy data pins. | ✅ Done |
| 3 & 4 | Backend Logic & Connection: Created MongoDB Models (Donation, User). Connected React Forms to Node.js APIs using Axios. | ✅ Done |
| 4.5 | Geolocation Polish: Implemented real browser GPS and color-coded icons based on item type (Food=Green, Blood=Red). | ✅ Done |
| 5 | Authentication Gatekeeper: Built Login/Signup forms and secured app routes using JWT tokens. | ✅ Done |
| 6 | User Dashboard: Created the "My Profile" sidebar allowing users to view and delete their own posts. | ✅ Done |
| 7 | Manual Address Search: Added a free "Google-style" autocomplete search bar using OpenStreetMap API. | ✅ Done |
| 8 | Admin Panel: Built the dashboard for verifying NGO users with a toggle switch UI. | ✅ Done |
| 9 | Landing Page: Designed and implemented a professional, responsive home page to introduce the product. | ✅ Done |
| 10 | Real Image Uploads: Upgraded forms to handle file inputs and convert images to Base64 strings for database storage. | ✅ Done |

5. Future Scope / Next Steps

- Real-Time Chat: Implement Socket.io to allow donors and requesters to chat within the app without sharing phone numbers initially.

- Volunteer Delivery Network: Add a "Volunteer" role for users willing to transport food from donor to recipient.

- Push Notifications: Use Firebase FCM to alert blood donors instantly when a matching request is posted nearby

.

Report 2(same as previous one)

Project Report: Donorly

1. Project Overview

Project Name: Donorly

Tagline: Bridging the Gap Between Surplus and Need.

Problem Statement:

In many communities, there is a simultaneous existence of surplus resources (like food from events, outgrown clothes) and acute need (hunger, lack of essentials). Additionally, coordinating emergency blood donations is often inefficient and relies on fragmented phone chains. There is no single, unified platform to connect local givers with local takers in real-time based on proximity.

Proposed Solution:

Donorly is a hyperlocal community help platform. It uses a map-based interface to connect individuals who have surplus items (food, clothes, books) with nearby NGOs or individuals in need. It also features an emergency blood request system that broadcasts alerts to registered donors in the vicinity. The goal is to make kindness frictionless through location technology.

2. Technology Stack

This project is built using the industry-standard MERN Stack for full-stack web development, chosen for its scalability, performance, and unified JavaScript ecosystem.

| Component | Technology | Purpose |
| --- | --- | --- |
| Frontend | React.js (Vite) | Building a dynamic, single-page user interface. |
| Styling | Tailwind CSS | Rapid, utility-first styling for a modern and responsive design. |
| Maps | React-Leaflet & OpenStreetMap | Rendering interactive maps and placing pins without paid API keys. |
| Backend | Node.js & Express.js | Building the RESTful API server to handle business logic and routing. |
| Database | MongoDB | Storing user data, donations, and geospatial coordinates (using GeoJSON). |
| ODM | Mongoose | Modeling application data and simplifying database interactions. |
| Authentication | JWT (JSON Web Tokens) & Bcrypt | Securely handling user signup, login, and password hashing. |
| Image Storage | Base64 String (stored in MongoDB) | Simple method for handling image uploads for prototypes. |
| Tools | GitHub Copilot, VS Code, Thunder Client | "Vibe Coding" assistant, code editing, and API testing. |

3. Project Workflow & Phases

Phase 1: Ideation & Requirement Gathering

- Defined the core problem of resource fragmentation.

- Identified three key donation pillars: Blood, Food, and Clothes.

- Decided on a Map-First UI to emphasize hyperlocal connections.

- Refined the concept from "SevaMap" to "Donorly".

Phase 2: System Architecture & Setup (The Skeleton)

- Initialized the Monorepo structure: client/ for React and server/ for Node.js.

- Configured the Express server.

- Established a connection between the Node.js backend and the local MongoDB database.

- Verified system health with a basic API test endpoint.

Phase 3: The "Live Map" Core (Frontend & Backend Logic)

- Frontend: Integrated react-leaflet to display a full-screen map centered on the user's city.

- Backend Model: Created the Donation Mongoose schema, crucial for including a GeoJSON location field with a 2dsphere index to enable geospatial searching.

- API Development: Built the core API routes:

  - POST /api/donations/add: To save a new donation with coordinates.

  - GET /api/donations/nearby: To fetch donations within a specific radius of a lat/long point using MongoDB's $near operator.

- Integration: Connected the React frontend to fetch real data from the backend API and render them as pins on the map.

Phase 4: Donor & Requester Flows

- Donation Form: Created a floating form component (DonationForm.jsx).

- Dual Modes: Implemented Tabs to toggle the form between "I want to Donate" and "I have a Request," changing the data type sent to the server (e.g., DONATE_FOOD vs. REQUEST_BLOOD).

- Geolocation: Added a "Detect Location" button using the browser's Geolocation API to capture the user's current GPS coordinates.

- Manual Address Search: Integrated OpenStreetMap's Nominatim API to allow users to search for an address (e.g., "Phoenix Mall") and automatically convert it to coordinates, solving the issue of testing from a single location.

Phase 5: User Experience & Visuals

- Visual Distinction: Implemented logic in the Map component to render different colored pins based on item type (e.g., Green for Food, Red for Blood Requests).

- Interactive Popups: Enhanced map pins to open a detail card on click, displaying description, type, and adding "Call" and "Chat" buttons with tel: and wa.me links for instant connection.

- Image Uploads: Added file input to the form, converting images to Base64 strings to store them directly in the database, making donation posts appear more authentic with real photos.

Phase 6: Authentication & Security (The Gatekeeper)

- User Model: Created a User schema to store name, email, hashed password, phone, and role (USER/ADMIN).

- Auth APIs: Built POST /register and POST /login endpoints, implementing JWT for secure session management.

- Frontend Auth: Created a beautifully designed, split-screen Login/Signup page (AuthPage.jsx).

- Route Protection: Updated the main App.jsx to conditionally render the application: users see the Login screen first and only gain access to the Map and other features after successful authentication.

Phase 7: User Profile & Donation Management

- Data Linking: Updated the backend to link every donation to the logged-in user's email (postedBy field).

- Profile Sidebar: Built a slide-out UserProfile component.

- My Posts API: Created a GET /my-posts endpoint to fetch only the donations made by the current user.

- Delete Functionality: Implemented a DELETE /:id endpoint and added a "Delete" button to user's posts in the sidebar, allowing them to manage their contributions.

Phase 8: Admin Dashboard (Trust Layer)

- Admin Role: Established a distinct 'ADMIN' user role in the database.

- Admin API: Created protected routes for admins to view all users and modify their statuses.

- Dashboard UI: Built an AdminDashboard component accessible only to admins via a special navigation button.

- Verification Logic: Implemented a UI toggle switch that calls a backend API to change a user's or NGO's status to "Verified," adding a layer of trust to the platform.

Phase 9: The Landing Page (First Impression)

- Created a professional, modern LandingPage.jsx with a hero section, tagline, and feature highlights.

- Set up the application flow to show the Landing Page first to unauthenticated users, guiding them to the "Get Started" button, then to Login, and finally to the main application.

4. Key Features Summary

- Real-time Geo-Spatial Map: Instantly shows nearby needs and surplus.

- Dual-Mode Posting: Single form for both Donors (Givers) and Requesters (Takers).

- Smart Geolocation: Options for auto-detecting GPS or manually searching addresses.

- Secure Authentication: JWT-based login and signup.

- User Dashboard: Users can view and delete their own donation posts.

- Admin Panel: Special portal for verifying NGOs and managing users.

- Direct Connect: One-click buttons to call or WhatsApp a donor/requester.

- Visual Filtering: Color-coded pins for quick identification of different service types.

5. Future Scope (Beyond Current Prototype)

- Push Notifications: Real-time alerts for blood donors when a nearby request is made.

- Volunteer Role: A "Delivery Hero" mode for volunteers to transport food from donors to orphanages.

- Chat System: In-app messaging instead of relying on external WhatsApp links.

- Cloud Image Storage: Migrating from Base64 to a service like Cloudinary or AWS S3 for better performance with large images.